StudyFlix Project Progress Report

Student Portal Development Status

# Authentication & Access Control

Landing Screen Complete

Login Screen Complete

Student Registration Complete

# Security & Portal Protection

Role Restrictions Complete

Portal Protection Complete

# Student Portal

Student Home Complete

Learning Videos Screen Complete

Practice Quizzes Screen Complete

Take Quiz Screen Complete

Academic Results Screen Complete

Messages Screen Mostly Complete (Realtime refresh pending)

# Theme System

Background #070A12

Top Bar #0F172A

Cards #1A1F38

Accent #7C4DFF

# Firebase Integration

Authentication Working

Firestore Working for Students, Videos, Quizzes, Marks and Chat

# Pending Work

Realtime Chat Updates

Upload Videos

Create Quizzes

Create Marks Data

Additional UI Polish

Teacher Portal

Admin Portal

# Overall Progress

Authentication & Security: 100%
Student Portal Core: 90%
Teacher Portal: 0%
Admin Portal: 0%
Estimated Overall Progress: 55%